Invitation to Tender as part of the New Forest Species Survival Fund

Wetland Creation, RSPB Franchises Estate

(NFSSF – FHT RSPB Franchises Wetland Creation)

Date : 20/10/2025

New Forest National Park Authority

Lymington Town Hall, Avenue Road, Lymington, Hampshire SO41 9ZG

Telephone 01590 646600 Fax 01590 646666   Email tender@newforestnpa.gov.uk

www.newforestnpa.gov.uk

VAT Reg No. 871 9343 00

CHAIRMAN David Bence   CHIEF EXECUTIVE ALISON BARNES

Contents								      PAGE

- summary									3

- New forest national park OVERVIEW				3

- WORKING ARRANGEMENTS						4

- TENDER SPECIFICATION						4

- EVALUATION OF TENDERS						5

- INSTRUCTIONS TO TENDERERS					8

- CONDITIONS OF TENDER						9

## SUMMARY

The Species Survival Fund is a short-term programme to create, restore, expand, and connect habitats that help reverse the decline of species across England. The fund is delivered by the National Lottery Heritage Fund on behalf of DEFRA, as part of the Species Survival Fund scheme.

To deliver the Species Survival Fund project in the New Forest, a collaboration of organisations has come together, including Amphibian and Reptile Conservation, Freshwater Habitats Trust, Hampshire & Isle of Wight Wildlife Trust, New Forest Commoners Defence Association, and Wild New Forest, with the New Forest National Park Authority as the lead entity pursuant to the Memorandum. Our aim is to improve 250-300 hectares of habitat across multiple sites around the New Forest National Park and surrounding area.

The project will run from April 2024 to February 2026, with capital works to be completed by 31 December 2025.

## SPECIES SURVIVAL FUND LEAD PARTNER OVERVIEW

The New Forest National Park Authority is the organisation responsible for promoting the two statutory purposes of the National Park as set out in the Environment Act 1995 which are:

■ To conserve and enhance the natural beauty, wildlife and cultural heritage of the area

■ To promote opportunities for the understanding and enjoyment of the special qualities of the Park by the public.

The Authority also has a duty to seek to foster the economic and social well-being of the local communities within the National Park.

DELIVERY PARTNER OVERVIEW

Freshwater Habitats Trust is the UK’s leading charity for all freshwaters. We’ve been creating, restoring and protecting high quality habitats for freshwater wildlife for more than 30 years. Through conducting scientific research, carrying out practical conservation work and influencing policy, we’re dedicated to reversing the long decline in freshwater biodiversity.

RELATIONSHIP BETWEEN LEAD PARTNER AND DELIVERY PARTNER

The New Forest National Park Authority is the Accountable Body for the funding, manages the relationship with the funding body, and provides project governance including project management and co-ordination support as well as the use and access to supporting systems such as for procurement of goods and services.

This contract, whilst utilising systems provided by the New Forest National Park Authority, is between the Delivery Partner named above and the awarded supplier.

## WORKING ARRANGEMENTS

Any queries may be submitted through our In-tend supplier portal or via the contact details below:

For tender process / procurement queries:

Tom Knott, Finance & Sustainable Procurement Officer - 01590 646678 tender@newforestnpa.gov.uk

For technical queries:

John Stride, Net Zero with Nature Programme Manager - 01590 646676, john.stride@newforestnpa.gov.uk

Anna-Marie Dennis, Project Officer FHT – adennis@freshwaterhabitats.org.uk

## TENDER SPECIFICATION

Overview of requirements (if applicable, supplementary documents are placed in the Appendices section)

4.1 Background to the project:

Funding has been allocated for wetland creation work at Franchises Estate which is owned by the RSPB. The site is a nature reserve but most of the site and the work area currently have no formal or local nature conservation designations. The site is near Nomansland, Wiltshire, in the northern part of the New Forest, and is within 2km of the New Forest SSSI and Loosehanger Copse and Meadows SSSI (see Location Plan).

Since acquiring the site in 2018, the RSPB have been carrying out wildlife surveys, developing a management plan, controlling areas of rhododendron and introducing conservation grazing.

Working together with the RSPB site staff, further surveys have been carried out as part of the Species Survival Fund, focusing on the area around the lake and pond in the northern part of the reserve.  We have identified an opportunity to create a new clean freshwater complex on site, which will link with and complement the existing habitats.

Work objective: Create a series of 3 shallow pools and a scrape within grassland in the ‘Lakeside’ compartment at RSPB Franchises Estate, with spoil removed to adjacent woodland.

  - Description of Site:

    - Franchises Estate is owned and managed by the RSPB. A Management Plan for the whole site is under development.  The RSPB aims to restore a mosaic of habitats across the site to reconnect the habitats of The New Forest SSSI and Langley Woods SSSI – in particular through restoration of open habitats and of native woodland. Extensive conservation work has already been undertaken including Rhododendron removal and deer control, and conservation grazing (with cattle) has been reintroduced to parts of the estate, with the intention for this to be extended across the site as appropriate.

    - The area around the lake at Franchises would once have been part of a large mire complex, encompassing the current stream and ditch system.  The area now consists of a shallow lake which is approximately 2ha in size and created around 1850. It is surrounded mainly by mixed plantation woodland, with an area of remnant seepage mire to the west of the lake.  To the east of the lake is the ‘Lakeside’ compartment which holds neutral grassland with some mire and swamp vegetation. A ditch runs from the lake along the northern edge of the compartment and a stream along the southern edge, and parts of Lakeside flood in wet winter conditions (EA Flood zones 2 and 3 Ordinary Watercourse). Lakeside is divided by a raised, surfaced track which runs north-south.  The track passes approximately 500m through plantation woodland to join a Byway to the south.

    - Lakeside is not currently identified at Local Records Centre level as priority habitat.  However recent site assessments recognise valuable wetland habitat features in and near Lakeside that are worthy of restoration to extend the clean freshwater network within the New Forest.

    - RSPB have longer term plans to reconnect the stream to its floodplain and re-wet the meadow.  The proposed pools and scrapes will provide new freshwater features in the short term and would add valuable topography to a future rewetting scheme

4.2.5	 Rhododendron removal to restore mire areas and reconnect the pond, wet woodland and lake areas will take place in 2025. This will help to support scarce plant, fungi and invertebrate species, and provide long term benefit to birds and mammals using the site.  The planned new wetland features will be functionally linked to the existing areas and provide additional high quality habitat for scarce wetland species.

4.2.6	Franchises Estate has a network of Public Rights of Way and public safety is a consideration when working on this site.

4.2.7	There is an Ancient Monument approximately 300m away from Lakeside.  A Heritage Impact Assessment has been carried out demonstrating that the work will have no negative impact on the Ancient Monument, and this has been accepted by the New Forest National Park Archaeology team.

4.2.8	Vehicular access for work vehicles is possible from the Byway off Lyburn Road (SP5) at SU 23670 18221 – a map will be provided at the start of contract showing vehicle accessible areas.

4.2.9	Parking to be agreed in advance with RSPB Franchises Site Staff and FHT Project Officer.

4.2.10	Land Drainage Assent has been given by Wiltshire Council for the works (reference 100/856/10.25).

4.2.11	Please consult NFSSF FHT RSPB Franchises Wetland Creation – Wetland Creation Workplan (dated October 2025) which relates to the descriptions below.

4.2.12	It will be essential to carry out a site visit arranged with the FHT Project Officer before submitting your tender.  A viewing will be available on 28th October 2025. Applicants will need to contact the Project Officer for a timeslot. If tender applicants cannot make this date, please liaise with the Project Officer.

4.3	Work Areas

General principles

4.3.1 The features should be dug during a period of dry weather to minimise ground disturbance. Dates must be agreed with the FHT Project Officer and RSPB Site Staff. Ground protection matting may be required in sensitive or wetter areas.  Larger equipment with 360 reach capability is likely to be more suitable, in order to reduce ground pressure.  The work is subject to grant funding and must be completed before 31st December 2025.  A Freshwater Habitats Trust Project Officer will be present at the start of the job and at other key points during the work. Detailed plans and designs will be provided. Carry out all work in accordance with UK environmental legislation and safety standards.

Work Plan

4.3.2 Strim or mow working area up to a week prior to work (FHT Project Officer will provide method and carry out final ecology check).

4.3.3	Assess ground conditions and agree ground protection measures as necessary.

4.3.4	Agree and mark excavation locations with FHT Project Officer.

4.3.5	Using an excavator, create 3 pools and 1 larger shallow scrape in the marked locations.  Work to the supplied designs except when agreed otherwise with Project Officer to take account of substate and ground conditions.

4.3.6	Any land drains found during excavation should be blocked to avoid draining the new ponds – the Project Officer can advise on site

4.3.7	Use laser level to check edges and depths

4.3.8	Remove spoil using a dumper or excavator and trailer to agreed locations within the woodland. These will be marked up at a startup meeting.

4.3.9	Make good any areas of damage as required, however some ruts can be left as they will add valuable small features.

4.3.10	The ponds have been designed to have shallow slopes across much of their area, this is essential to achieve.

4.3.11	Using a toothed bucket creates ‘microtopography’ within the finished pond, which is important for aquatic plants and animals.

4.3.12	Use of larger machinery is preferred to reduce ground pressure and damage.

4.3.13	Some design alterations may be needed during works. Plans are a design guide and can be adjusted during works as necessary depending on depths of substrates and other factors.  The Project Officer will be available throughout to arrange and agree changes.

4.3.14	Vehicle movements across the site should be minimised to reduce ground damage.   The access route on the plans supplied is indicative and the landowner may prefer that multiple tracks are used to reduce impact in particular spots. Preferred routes can be discussed at site visits and agreed prior to start of works.

4.4 Constraints and Considerations:

Close liaison with the FHT Project Officer, RSPB Franchises Site Manager and RSPB Franchises Warden is essential.

4.4.1	Due to the public access through the site, signage and notification to any users when entering and leaving the site may be required.

4.4.2	This is a sensitive wildlife site, and care must be taken at all time to avoid damage to wildlife, soils and water.

4.4.3	Timing of the work will be arranged with the above mentioned FHT and RSPB site staff.

4.4.4	Safety checklists will be included in pre-commencement meeting with the above mentioned staff.

4.4.5	This work is being carried out for conservation purposes and biodiversity is a key consideration. Prior to the work the site will be walked with the contractor to ensure any sensitive wildlife areas are avoided. The FHT Project Officer will provide information on identification of protected species and any specific working methods that are required to avoid harm.  Care must be taken throughout to avoid harm to wildlife. If any protected wildlife is found during the works such as great crested newts, work must cease, and the Project Officer and RSPB Site Staff be informed straight away.

4.5 Expected delivery timetable

The work must be completed by the end of December 2025

4.6 Methodology requirements

- Contractors must comply with all applicable regulations and adhere to best practice at all times.

- Appropriate site safety signage must be present and visible throughout the work period.

- Any interactions with the general public are to be carried out in a professional manner.

- Site sensitivity maps (key reptile/bird/mammal habitats) are to be available/used throughout the task, and no go areas are to be marked in advance.

- Contractors are to supply a nominated central point of contact.

4.7 Skills, expertise, qualifications or statutory requirements

- Excavator and Dumper– Operators certificate of Competence

- Public liability insurance (up to £5,000,000)

- Emergency First Aid at Work certificates for individuals undertaking the work

- Experience of carrying out conservation work on sites used by the general public, with demonstratable measures taken to minimise disturbance

- Experience creation in the New Forest, or in other protected landscapes, nature reserves and sensitive habitats.

4.8 H&S

Provide a ‘Safe Systems of Work’ package which should include;

- Site Specific (Activity) Risk Assessment - reference to relevant Safety Guides

- Method Statement – how you intend to carry out the work including how safety on site is managed.

- Emergency procedures for (if applicable): COSHH/fuel spills/ medical emergency/electricity/lone working etc.

## EVALUATION OF TENDERS

Suppliers must complete, in full, the Assessment Document which is attached below. This outlines the minimum information required from suppliers and will form the basis upon which your submission will be evaluated. It is envisaged that this scoring and evaluation exercise will take no longer than 3 working days after the ITT response deadline, which is 5th November 2025. It is envisaged that a decision will then be made on or around 7th November 2025.

No information contained in this ITT, or in any communication made between Freshwater Habitats Trust, the NFNPA and you in connection with this ITT shall be relied upon as constituting a contract, agreement or representation that any contract shall be offered in accordance with this ITT. Freshwater Habitats Trust and the NFNPA reserves the right, subject to the appropriate procurement regulations, to change without notice the basis of, or the procedures for, the competitive tendering process or to terminate the process at any time.  Under no circumstances shall Freshwater Habitats Trust or the NFNPA incur any liability in respect of this ITT or any supporting documentation.

Please answer all questions as accurately and concisely as possible in the same order as the questions are presented. Where a question is not relevant to your organisation, this should be indicated, with an explanation.

Completeness and Further Information

The information supplied will be checked for completeness and compliance with the instructions before responses are evaluated.

Failure to provide the required information, make a satisfactory response to any question, or supply documentation referred to in responses, within the specified timescale, may mean that you are not invited to participate further. In the event that none of the responses are deemed satisfactory, Freshwater Habitats Trust and the NFNPA reserves the right to terminate the procurement and where appropriate re-advertise the procurement.

You should be explicit and comprehensive in your responses to this ITT as this will be the single source of information on which responses will be scored and ranked.  You are advised neither to make any assumptions about any past or current supplier relationships with Freshwater Habitats Trust or the NFNPA nor to assume that such prior business relationships will be taken into account in the evaluation procedure.

The ITT is provided on the same basis to all tenderers. Please note that to ensure fair and open competition, the responses to any questions raised by interested contractors will be made available to all other contractors, where appropriate. Any such clarifications will be posted on our In-tend portal and you will receive email notification to make you aware of this. If you wish to be updated with any tender clarifications but do not wish to register on our In-tend portal, then you must formally request to receive such clarifications via email, to the contact listed in Section 3 of this ITT. The deadline for receipt of clarifications relating to the specification or any other part of this ITT is 5th  November 2025.

Please note that the spaces provided in the Assessment Document should not be viewed as an indication of the length and depth of responses we require for a particular section. Suppliers are encouraged to generate as much space as required to answer each section in full, ensuring that any additional pages used are clearly cross-referenced to the relevant section being addressed, where applicable.

It should be noted that whilst some sections of the Assessment Document are not directly scored (e.g. financial information), Freshwater Habitats Trust and/or the NFNPA reserves the right to take into account supplier responses to these elements when evaluating and awarding the contract.

Supplier responses in the Assessment Document shall form part of the contract, where appropriate, thus the supplier will be legally obliged to comply with the responses provided therein. Should your company be successful and be awarded the contract, any variations to the proposals in the Assessment Document must receive prior written approval from Freshwater Habitats Trust.

Freshwater Habitats Trust and the NFNPA expressly reserves the right to request you to provide additional information supplementing or clarifying any of the information provided in response to the requests set out in this ITT. Freshwater Habitats Trust may seek independent financial and market advice to validate information declared, or to assist in the evaluation.

Disqualification and selection

Freshwater Habitats Trust or the NFNPA may disqualify you if you fail to:

- Provide a satisfactory response to any questions in the ITT or inadequately or incorrectly complete any question or have not provided the required information; and/or

- Submit the completed ITT before the stated deadline.

The potential providers who are not disqualified in accordance with the above grounds shall be evaluated on the qualification criteria which take into account the economic and financial standing and the technical or professional ability of each.

The Assessment Document is attached here:

SSF LA&D Assessment Document

The Contract will be awarded on the basis of the most economically advantageous tender to Freshwater Habitats Trust and NFNPA, based on the evaluation criteria of 20% price and 80% quality. Tenders will be evaluated and assessed using the scoring matrix below, by at least three Species Survival Fund Partner staff.

| Criteria | Weighting |
| --- | --- |
| Price | 20% |
| Evidence of suitability | 80% |

Sub-weightings for the Quality Criteria are provided below:

| Section | Quality Heading | Sub-Weighting |
| --- | --- | --- |
| A | Company Information | 0% |
| B | Your Approach | 45% |
| C | Scope of Services | 10% |
| D | Your Experience / References | 45% |

The following scoring mechanism will be used to allocate points available.

| Scoring | Points |
| --- | --- |
| Response meets the required standard in all material respects and adds value in some or all of the major requirements | 9 – 10 |
| Response meets the required standard in all material respects | 7 – 8 |
| Response meets the required standard in most material respects, but is lacking or inconsistent in others | 5 – 6 |
| Proposal falls short of achieving expected standard in a number of identifiable respects | 3 - 4 |
| Response significantly fails to meet the required standard, contains significant shortcomings or is inconsistent with other responses | 1 - 2 |
| Completely fails to meet required standard or does not provide a response | 0 |

Price – with regards to the price evaluation, the lowest accepted (i.e. reasonable) submitted price will be awarded the maximum price score of 20%. Thereafter, each tender will be ranked and scored in accordance with how much more expensive their respective price is compared to the lowest price (e.g. – if it is 50% more expensive than the lowest price, it will be awarded 50% less price points in comparison to the lowest price tender).

Quality - weighted scores will be calculated by multiplying the score for each quality criteria by its weighting. The weighted scores will be totalled for each tender. The totals will be normalised so that the normalised highest total will attract the highest Quality score of 80%.

There is an overall quality threshold of 6 points. If the summation of the weighted scores under each quality heading is below this figure, then the tender will no longer be considered, regardless of price.

Freshwater Habitats Trust and the NFNPA reserves the right to withdraw this contract opportunity at any point, without notice, and will not be liable for any costs incurred by suppliers during any stage of the process. Suppliers should also note that, in the event a tender is considered to be fundamentally unacceptable on a key issue, regardless of its other merits, that tender may be rejected.

## INSTRUCTIONS TO TENDERERS

The proposed Tender timescales are as follows, however these are subject to change. In such an event, all Tenderers will be informed immediately via our In-tend supplier portal:

| Tender Process | Deadline |
| --- | --- |
| Invitation to Tender (ITT) placed on Contracts Finder | Monday 20th October 2025 |
| Deadline for ITT clarifications / questions | Wednesday 5th November 2025 |
| ITT response deadline | Wednesday 5th November 2025 |
| Evaluation of ITT submissions | 6th – 7th November 2025 |
| Contract Award | Friday 7th November |
| Standstill period (5 days) | 8th – 12th November 2025 |
| Contract Commencement date | Wednesday 12th November 2025 |
| Pre-commencement meeting | Wednesday 12th November 2025 |

Tenders submitted after the stipulated time and date advised will be rejected, unless exceptional circumstances are proven, such as clear evidence of postal guarantee or record of successful submission through In-tend.

Tenderers must ensure that their completed Assessment Document has been returned, by 5th November 2025 in order for their bids to be evaluated:

- If your submission is via our In-tend supplier portal, then it must be completed by noon on 5th November 2025. Please note that you will have to register on this portal before you can view the Invitation to Tender document and submit a tender

- If your submission is via email, please return it to: tender@newforestnpa.gov.uk - to arrive no later than noon on 5th November 2025.

- If you wish to post a hard copy reply, it must be marked for the attention of Tom Knott, to arrive no later than 5th November 2025.and sent to:

FAO: Tom Knott, Finance and Sustainable Procurement Officer – [NFSSF – FHT RSPB Franchises]

New Forest National Park Authority

Lymington Town Hall

Avenue Road

Lymington

Hampshire

SO41 9ZG.

Please note that you must ensure that the envelope used must bear no mark to identify the sender. Failure to comply with this may result in your tender being excluded from the evaluation process.

Please note that you may use either In-tend or post in submitting your responses, or both should you wish. Posted entries are sent at the risk of the supplier and confirmation of receipt will not be provided by the Authority, unless specifically requested by the supplier; the Authority will not be liable in any way for entries not received or delayed in the post. Furthermore, the Authority is unable to return any documentation provided, whether the supplier is successful or not.

The Authority shall keep all tenders received unopened until after the ITT submission deadline of 5th November 2025. Any tenders received after this time shall not be considered for evaluation and shall be returned promptly to the tenderer.

## CONDITIONS OF TENDER

The Terms and Conditions of Contract will be based on NFNPA’s General Standard Conditions of Contract, a copy of which can be found below:

NFNPA reserves the right to withdraw this contract opportunity without notice and will not be liable for any costs incurred by suppliers during any stage of the process. Suppliers should also note that, in the event a tender is considered to be fundamentally unacceptable on a key issue, regardless of its other merits, that tender may be rejected.

### Representations

A supplier may contact the Freshwater Habitats Trust to obtain any further information about the requirements of the contract or the tendering procedures if these are not evident or clear from the documents supplied to suppliers.

No questions will be answered that provide a competitive advantage to any party interested in tendering.

Should questions arise during the tendering period, which in our judgment are of material significance, we will inform all suppliers to explain the nature of the question, and our formal reply.  All suppliers should then take that reply into consideration when preparing their own bids and we will evaluate bids on the assumption that they have done so.

### Specification

For the avoidance of doubt, the contract specification shall include all requirements explicit or implied within this Invitation to Tender.

NFNPA reserves the right to withdraw this tender document and all funding contained within it without notice.

### Conflicts of Interest

Tenderers must disclose in their Tender any circumstances, including personal, financial and business activities that will, or might, give rise to a conflict of interest by taking part in this competition, or if awarded any contract as a result of this opportunity. This also applies to any sub-contractors that the Tenderer wishes to employ as part of any contract.

Where Tenderers identify such potential conflicts, they should immediately state these to NFNPA and confirm how they intend to avoid such conflicts. NFNPA reserves the right to reject any Tender which, in the opinion of NFNPA gives rise, or could potentially give rise to, any conflict of interest.

### Tenders Excluded

No tender will be considered for acceptance if the supplier has indulged or attempted to indulge in any corrupt practice or canvassed the tender with an employee of Freshwater Habitats Trust or NFNPA. If a supplier has indulged or attempted to indulge in such practices and the tender is accepted, then grounds shall exist for the termination of the contract and the claiming of damages from the successful suppliers.

It is unlikely that any tender will be accepted which (a) is incomplete or inaccurately or inadequately completed or which purports to impose conditions other than those provided in the contract documents and (b) is delivered out of time or in a manner other than specified in the specification.

### Collusive Tendering

In submitting a tender against this contract, the supplier confirms that they have not fixed or adjusted the amount of the tender by or under or in accordance with any agreement or arrangement with any other person.

The supplier also certifies that at no time, before or following the submission of the tender, has the Supplier carried out any of the following acts:

i) communicating to a person other than the person calling for the tenders the amount or approximate amount of the proposed tender, except where such disclosure is required for the purpose of obtaining insurance

ii) entering into any agreement or arrangement with any person that he shall refrain from tendering or as to the amount of any tender to be submitted

iii) offering or paying or giving or agreeing to give any sum of money or valuable consideration directly or indirectly to any person for doing or having done or causing or having caused to be done in relation to any other tender or proposed tender for the said work any act or thing of the sort described above. In the context of this clause the word ‘person’ includes any persons and any body or association, corporate or unincorporated; and ‘any agreement or arrangement’ includes any such transaction, formal or informal, and whether legally binding or not.

### Freedom of Information

The National Park Authority is subject to the Freedom of Information Act 2000 and the Environmental Information Regulations 2004 and therefore information in relation to this tender may be requested by third parties.  Requests for information will be considered on a case-by-case basis and consideration will be given as to whether or not the information is exempt from disclosure under the legislation.

Suppliers should identify if any of the information supplied by them is confidential or commercially sensitive and provide details of why they feel release of the information would prejudice their interests.  This will not guarantee that the information will not be disclosed but your views will be taken into account when considering a request.

It is important to note that information may be commercially sensitive for a time (e.g. during a tender process) but afterwards it may not be.  The timing of any request for information will be taken into account when determining whether or not the information is exempt, however suppliers should note that no information is likely to be regarded as exempt forever.

Confidentiality

The Tenderer (whether this Tender is accepted or not) and all other recipients of the Specification and documents (whether they submit a tender or not) shall treat the details of the Specification and the documents attached hereto as private and confidential and shall not disclose the details to any party.