Invitation to Tender

New Forest National Park Authority

Construction of No. 2 Affordable Unit Houses at Burley

Construction of No. 2 Affordable Unit Houses at Burley

Tender Ref : NFNPA - 0079

Date : 2 March 2026

New Forest National Park Authority

Lymington Town Hall, Avenue Road, Lymington, Hampshire SO41 9ZG

Telephone 01590 646678 Fax 01590 646666   Email tender@newforestnpa.gov.uk

www.newforestnpa.gov.uk

VAT Reg No. 871 9343 00

CHAIRMAN DAVID BENCE   CHIEF EXECUTIVE ALISON BARNES

Contents								      PAGE

- INTRODUCTION								3

- WORKING ARRANGEMENTS						4

- EVALUATION OF TENDERS						5

- TENDER SPECIFICATION						8

- INSTRUCTIONS TO TENDERERS					8

- CONDITIONS OF TENDER						10

APPENDIX 1 – Approved Planning Drawings				12

APPENDIX 2 – Approved Planning Regulations		    		12

- INTRODUCTION

Background

The New Forest National Park Authority (‘the Authority’) is the organisation responsible for promoting the two statutory purposes of the National Park as set out in the Environment Act 1995 which are:

■ To conserve and enhance the natural beauty, wildlife and cultural heritage of the area

■ To promote opportunities for the understanding and enjoyment of the special qualities of the Park by the public.

The Authority also has a duty to seek to foster the economic and social well-being of the local communities within the National Park. In this regard, providing affordable housing for people with a strong local connection is a particular issue and the Authority is looking at opportunities to work with landowners to provide affordable private rented accommodation for local people.

The Authority owns a small plot of land in Burley for the purposes of providing two affordable homes for rent. Planning permission was subsequently granted for the development on 18 September 2018, application number 18/00517. The planning consent and the accompanying application report are attached below:

The approved plans also include provision for a heritage centre, to be developed independently by a registered local charity.

Proposed Works

The Authority wishes to appoint a contractor to construct the approved two no. semi-detached affordable unit houses on land adjacent to Park Lodge, Ringwood Road, Burley, BH24 4BS.

The build of the houses shall be constructed strictly in line with our appointed Architects plans (see appendices). The build works to include the access, area of hardstanding, two parking spaces and eastern boundary 1.2m fence as shown on the Site and Drainage Plan Dwg No P574/203 dated June 2019 (lying between the two houses and the heritage centre).

The exact details of the connections to the main services in Ringwood Road (easements across third party land) have yet to be agreed but are likely to follow one of the two routes as shown on the Services Plan (Route A being the clear preference).

The Authority’s tender process is designed in such a way as to encourage participation from all sectors of the market. It is hoped that this will reduce the administrative burden on potential suppliers, whilst fulfilling the Authority’s requirement to appoint a contractor that has the necessary governance, qualifications, expertise, financial and health and safety capabilities to carry out the works.

The Terms and Conditions of Contract will be based on the Authority’s Standard Conditions of Contract for Services (attached below) and the JCT Intermediate Building Contract with Contractor’s Design, 2016 Edition:

In the event of a conflict between the two, the JCT Intermediate Building Contract shall take precedence.

The Contractor’s Design Portion in this instance comprises the following:

- Electrical installations.

- Plumbing and heating installations.

For the Contractor Designed elements listed above, collateral warranties will be required from any sub-contractors employed to undertake these works, as per the detail below:

- Types of warranty required from each subcontractor: SCWa/E.

- Professional Indemnity Insurance required, £5 million

- Period 12 years.

The Contractor shall hold and maintain Professional Indemnity insurance with an indemnity of not less than £5m for any one claim or series of claims arising out of one event.

The Authority reserves the right to withdraw this contract opportunity at any point, without notice, and will not be liable for any costs incurred by suppliers during any stage of the process. Suppliers should also note that, in the event a tender is considered to be fundamentally unacceptable on a key issue, regardless of its other merits, that tender may be rejected.

- WORKING ARRANGEMENTS

Any queries may be submitted through our In-tend supplier portal or via the contact details provided below:

Tom Knott

Finance and Sustainable Performance Officer

New Forest National Park Authority

Lymington Town Hall

Avenue Road

Lymington

Hampshire

SO41 9ZG

Tel : 01590 646678

Email : tenders@newforestnpa.gov.uk

- EVALUATION OF TENDERS

Suppliers must complete, in full, the Assessment Document which is attached below. This will be scored by an evaluation team consisting of at least two Authority staff. It is envisaged that this scoring and evaluation exercise will take no longer than 3 working weeks after the ITT response deadline, which is noon 20 April 2026. A selected number of top scoring suppliers will potentially then be invited for interviews, which are proposed to take place between 11-15 May 2026. It is envisaged that a decision will then be made on or around 29 May 2026.

No information contained in this ITT, or in any communication made between the Authority and you in connection with this ITT shall be relied upon as constituting a contract, agreement or representation that any contract shall be offered in accordance with this ITT. The Authority reserves the right, subject to the appropriate procurement regulations, to change without notice the basis of, or the procedures for, the competitive tendering process or to terminate the process at any time.  Under no circumstances shall the Authority incur any liability in respect of this ITT or any supporting documentation.

Please answer all questions as accurately and concisely as possible in the same order as the questions are presented. Where a question is not relevant to your organisation, this should be indicated, with an explanation.

Completeness and further information

The information supplied will be checked for completeness and compliance with the instructions before responses are evaluated.

Failure to provide the required information, make a satisfactory response to any question, or supply documentation referred to in responses, within the specified timescale, may mean that you are not invited to participate further. In the event that none of the responses are deemed satisfactory, the Authority reserves the right to terminate the procurement and where appropriate re-advertise the procurement.

You should be explicit and comprehensive in your responses to this ITT as this will be the single source of information on which responses will be scored and ranked during the first stage.  You are advised neither to make any assumptions about any past or current supplier relationships with the Authority nor to assume that such prior business relationships will be taken into account in the evaluation procedure.

The ITT is provided on the same basis to all tenderers. Please note that to ensure fair and open competition, the responses to any questions raised by interested suppliers will be made available to all other suppliers where appropriate. Any such clarifications will be posted on our In-tend portal and you will receive email notification to make you aware of this. If you wish to be updated with any tender clarifications but do not wish to register on our In-tend portal, then you must formally request to receive such clarifications via email, to the contact listed in Section 2 of this ITT. The deadline for receipt of clarifications relating to the specification or any other part of this ITT is noon 13 April 2026.

Please note that the spaces provided in the Assessment Document should not be viewed as an indication of the length and depth of responses we require for a particular section. Suppliers are encouraged to generate as much space as required to answer each section in full, ensuring that any additional pages used are clearly cross-referenced to the relevant section being addressed, where applicable.

It should be noted that whilst some sections of the Assessment Document are not directly scored (e.g. financial information), the Authority reserves the right to take into account supplier responses to these elements when evaluating and awarding the contract.

Supplier responses in the Assessment Document shall form part of the contract, where appropriate, thus the supplier will be legally obliged to comply with the responses provided therein. Should your company be successful and be awarded the contract, any variations to the proposals in the Assessment Document must receive prior written approval from the Authority.

The Authority expressly reserves the right to request you to provide additional information supplementing or clarifying any of the information provided in response to the requests set out in this ITT. The Authority may seek independent financial, legal and other expert advice to validate information declared, or to assist in the evaluation.

Disqualification and selection

The Authority may disqualify you if you:

- Fail to provide a satisfactory response to any questions in the ITT or inadequately or incorrectly complete any question or have not provided the required information;

- Fail to submit the completed ITT before the stated deadline

The assessment document is attached here:

The Contract will be awarded on the basis of the most advantageous tender to the Authority, based on the evaluation criteria of 60% price and 40% quality. Tenders will be evaluated and assessed using the scoring matrix below, by at least two Authority staff.

| Criteria | Weighting |
| --- | --- |
| Price | 60% |
| Quality | 40% |

Sub-weightings for the Quality Criteria are provided below:

| Section | Quality Heading | Sub-Weighting |
| --- | --- | --- |
| A | Company Information | 0% |
| B | Financial Information | 0% |
| C | Business & Professional Standing | 0% |
| D | Health & Safety Policy | 10% |
| E | Environmental Management Policy | 10% |
| F | Quality Management Policy | 10% |
| G | Delivery | 50% |
| H | References / Relevant Experience | 20% |

The following scoring mechanism will be used to allocate points available.

| Scoring | Points |
| --- | --- |
| Response meets the required standard in all material respects and adds value in some or all of the major requirements | 9 - 10 |
| Response meets the required standard in all material respects | 7 - 8 |
| Response meets the required standard in most material respects, but is lacking or inconsistent in others | 5 - 6 |
| Proposal falls short of achieving expected standard in a number of identifiable respects | 3 - 4 |
| Response significantly fails to meet the required standard, contains significant shortcomings or is inconsistent with other responses | 1 - 2 |
| Completely fails to meet required standard or does not provide a response | 0 |

Price – with regards to the price evaluation, the lowest accepted (i.e. reasonable) submitted total price will be awarded the maximum price score of 60%. Thereafter, each tender will be ranked and scored in accordance with how much more expensive their respective price is compared to the lowest total price (e.g. – if it is 50% more expensive than the lowest price, it will be awarded 50% less price points in comparison to the lowest price tender).

Quality - weighted scores will be calculated by multiplying the score for each quality criteria by its weighting. The weighted scores will be totalled for each tender. The totals will be normalised so that the normalised highest total will attract the highest Quality score of 40%.

There is an overall quality threshold of 6 points. If the summation of the weighted scores under each quality heading is below this figure, then the tender will no longer be considered, regardless of price.

- TENDER SPECIFICATION

The address where the two no. semi-detached affordable unit houses will be built is on the land adjacent to Park Lodge, Ringwood Road, Burley, BH24 4BS (adjoining and to the rear of the NFDC car park).

All relevant plans, which have received full planning permission and building regulation approval, can be found in the Appendices section of this document and were prepared by the Authority’s appointed architect.

The Authority has appointed ERMC Ltd | Construction & Property Consultants | England to undertake all project management duties during the construction phase of the project, including acting as the Contract Administrator and Quantity Surveyor.

As referred to in the JCT Intermediate Contract, the price and payment structure of this contract will be based on a lump sum with monthly interim payments.

- INSTRUCTIONS TO TENDERERS

The proposed Tender timescales are as follows, however these are subject to change. In such an event, all Tenderers will be informed immediately via our In-tend supplier portal:

| Tender Process | Deadline |
| --- | --- |
| Invitation to Tender (ITT) sent out | 2 March 2026 |
| Deadline for ITT clarifications / questions | Noon 13 April 2026 |
| ITT response deadline | Noon 20 April 2026 |
| Authority analysis and evaluation of ITT submissions | 21 April – 8 May 2026 |
| Post-Tender Interview Stage (if required) | 11 – 15 May 2026 |
| Contract Award | 29 May 2026 |
| Standstill period (10 working days) | 1 – 12 June 2026 |
| Contract Commencement date | 15 June 2026 |
| Construction Commencement date | To be discussed with successful contractor |

Tenders submitted after the stipulated time and date advised will be rejected, unless exceptional circumstances are proven, such as clear evidence of postal guarantee or record of successful submission through In-tend.

Tenderers must ensure that the following documents have been returned, by noon 20 April 2026, in order for their bids to be evaluated:

Assessment Document (sections 1 and 2) – fully completed

Form of Tender - signed

Terms and Conditions of Contract – signed

- If your submission is via our In-tend supplier portal, then it must be completed by noon 20 April 2026. Please note that you will have to register on this portal before you can view the Invitation to Tender document and submit a tender.

- If you wish to email your submission, please send it to tender@newforestnpa.gov.uk.

- If you wish to post a hard copy reply, it must be marked for the attention of Nigel Stone, to arrive no later than noon 20 April 2026 and sent to:

Nigel Stone

Chief Financial Officer – Burley Tender

New Forest National Park Authority

Lymington Town Hall

Avenue Road

Lymington

Hampshire

SO41 9ZG

Please note that you may use either In-tend, email or post in submitting your responses, or a combination should you wish. Posted entries are sent at the risk of the supplier; the Authority will not be liable in any way for entries not received or delayed in the post.  Furthermore the Authority is unable to return any documentation provided, whether the supplier is successful or not.

The Authority shall keep all tenders received unopened until after the ITT submission deadline of noon 20 April 2026. Any tenders received after this time shall not be considered for evaluation and shall be returned promptly to the tenderer.

- CONDITIONS OF TENDER

### Queries

A supplier may contact the Authority to obtain any further information about the requirements of the contract or the tendering procedures if these are not evident or clear from the documents prior to the stated deadline of noon 13 April 2026.

Should questions arise during the tendering period, which in our judgment are of material significance, we will inform all suppliers to explain the nature of the question, and our formal reply (issue a clarification). This will be done via our In-tend supplier portal or via email to those who have formally requested email notifications. All suppliers should then take that reply into consideration when preparing their own bids and we will evaluate bids on the assumption that they have done so.

### Specification

For the avoidance of doubt, the contract specification shall include all requirements explicit or implied within the invitation to tender.

It must be recognised that the Authority reserves the right to withdraw this tender document and all funding contained within it without notice.

### Conflicts of Interest

Tenderers must disclose in their Tender any circumstances, including personal, financial and business activities that will, or might, give rise to a conflict of interest by taking part in this competition, or if awarded any contract as a result of this opportunity. This also applies to any sub-contractors that the Tenderer wishes to employ as part of any contract.

Where Tenderers identify such potential conflicts, they should immediately state these to the Authority and confirm how they intend to avoid such conflicts. The Authority reserves the right to reject any Tender which, in the opinion of the Authority gives rise, or could potentially give rise to, any conflict of interest.

### Tenders Excluded

No tender will be considered for acceptance if the supplier has indulged or attempted to indulge in any corrupt practice or canvassed the tender with an employee of the Authority.  If a supplier has indulged or attempted to indulge in such practices and the tender is accepted, then grounds shall exist for the termination of the contract and the claiming of damages from the successful suppliers.

It is unlikely that any tender will be accepted which (a) is incomplete or inaccurately or inadequately completed or which purports to impose conditions other than those provided in the contract documents and (b) is delivered out of time or in a manner other than specified in the specification.

### Collusive Tendering

In submitting a tender against this contract, the supplier confirms that they have not fixed or adjusted the amount of the tender by or under or in accordance with any agreement or arrangement with any other person.

The supplier also certifies that at no time, before or following the submission of the tender, has the Supplier carried out any of the following acts:

i) communicating to a person other than the person calling for the tenders the amount or approximate amount of the proposed tender, except where such disclosure is required for the purpose of obtaining insurance;

ii) entering into any agreement or arrangement with any person that he shall refrain from tendering or as to the amount of any tender to be submitted;

iii) offering or paying or giving or agreeing to give any sum of money or valuable consideration directly or indirectly to any person for doing or having done or causing or having caused to be done in relation to any other tender or proposed tender for the said work any act or thing of the sort described above. In the context of this clause the word ‘person’ includes any persons and any body or association, corporate or unincorporated; and ‘any agreement or arrangement’ includes any such transaction, formal or informal, and whether legally binding or not.

### Freedom of Information

The National Park Authority is subject to the Freedom of Information Act 2000 and the Environmental Information Regulations 2004 and therefore information in relation to this tender may be requested by third parties.  Requests for information will be considered on a case by case basis and consideration will be given as to whether or not the information is exempt from disclosure under the legislation.

Suppliers should identify if any of the information supplied by them is confidential or commercially sensitive and provide details of why they feel release of the information would prejudice their interests.  This will not guarantee that the information will not be disclosed but your views will be taken into account when considering a request.

It is important to note that information may be commercially sensitive for a time (e.g. during a tender process) but afterwards it may not be.  The timing of any request for information will be taken into account when determining whether or not the information is exempt, however suppliers should note that no information is likely to be regarded as exempt forever.

Confidentiality

The Tenderer (whether this Tender is accepted or not) and all other recipients of the Specification and documents (whether they submit a tender or not) shall treat the details of the Specification and the documents attached hereto as private and confidential and shall not disclose the details to any party.

APPENDIX 1 – Approved Planning Drawings (11 Docs)

APPENDIX 2 – Approved Planning Regulations (14 Docs)